PROJECT MANAGEMENT LOG - BRISTOL FOOD NETWORK

Agile Scrum Log | Software Engineering & Development

Team	G11

Project	Bristol Food Network Marketplace

Framework	Django 6.0 / Scrum

Start Date	16th February 2026

Submission Date	7th May 2026

Sprint Length	3 weeks per sprint

Velocity	100%

👥 TEAM ROSTER

Role	Name	Student ID	Responsibility

Lead Developer / Scrum Master	Kavishan Wasantha Kumar	23010875	Backend, checkout, cart, auth, Docker, testing

Frontend Developer	Youssef Ahmed Aboubakr	23056152	Templates, UI, forms, frontend logic

Documentation / Support	Sandaru Induwara Hewa Madihage	22060272	Database design, docs, contributions matrix

📅 SPRINT 0 - Setup & Planning (16th February - 7th March 2026)

Goal: Project foundation and technical preparation

Completion Date	Activity	Notes	Time

19/02/2026	Group formation meeting	Roles assigned. Django chosen over Flask.	1 hr

22/02/2026	GitHub repository created	All members added. Private initially.	30 min

25/02/2026	Virtual environment setup	Django 6.0, DRF installed.	1 hr

28/02/2026	Requirements analysis	Products, cart, checkout, auth identified.	2 hr

03/03/2026	BPMN review	Case study diagrams analysed.	1 hr

06/03/2026	Communication channels	WhatsApp group, weekly meeting schedule set.	30 min

Sprint 0 Retrospective (7th March 2026):

"Team formed, technologies selected, requirements understood. Ready for Sprint 1."

📅 SPRINT 1 - Core Architecture (8th March - 28th March 2026)

Goal: Basic Django setup, user authentication, product catalogue

Sprint Goal Statement: "Establish working Django project with user registration, login, and basic product listing."

Completion Date	Task	Owner	Status	Time

10/03/2026	Django project & apps created	Kavishan	✅ Done	2 hrs

12/03/2026	Custom user model with roles	Kavishan	✅ Done	1.5 hrs

14/03/2026	URL routing & base templates	Youssef	✅ Done	1 hr

16/03/2026	Product model & database	Kavishan	✅ Done	2 hrs

18/03/2026	Basic product listing page	Youssef	✅ Done	1 hr

20/03/2026	Registration & login views	Kavishan	✅ Done	2 hrs

22/03/2026	Bootstrap integration	Youssef	✅ Done	1 hr

24/03/2026	Testing and debugging	Kavishan	✅ Done	2 hrs

27/03/2026	Sprint 1 review preparation	All	✅ Done	1 hr

Sprint 1 Burndown:

Week	Dates	Planned Tasks	Completed	Remaining

Week 1	08-14/03/2026	3	3	0

Week 2	15-21/03/2026	3	3	0

Week 3	22-28/03/2026	3	3	0

Sprint 1 Retrospective (28th March 2026):

What went well	What needs improvement	Action items

Clean project setup. User model working.	Cart not started. Checkout not planned.	Focus on cart and checkout for Sprint 2.

Team communication good.	Need more frontend work.	Youssef to focus on templates.

Sprint 1 Demo Date: 28th March 2026 - Presented to tutor - basic functionality approved.

📅 SPRINT 2 - Core Features (29th March - 18th April 2026)

Goal: Shopping cart, producer dashboard, order basics

Sprint Goal Statement: "Implement fully functional shopping cart, producer product management, and basic order flow."

Completion Date	Task	Owner	Status	Time

31/03/2026	Shopping cart implementation	Kavishan	✅ Done	3 hrs

02/04/2026	Cart session management	Kavishan	✅ Done	1.5 hrs

04/04/2026	Add / remove / update cart items	Kavishan	✅ Done	2 hrs

06/04/2026	Producer dashboard	Kavishan	✅ Done	2 hrs

08/04/2026	Producer add/edit products	Kavishan	✅ Done	2 hrs

10/04/2026	Order model design	Sandaru	✅ Done	1.5 hrs

12/04/2026	Basic checkout flow	Kavishan	✅ Done	2 hrs

13/04/2026	Product categories & search	Youssef	✅ Done	2 hrs

14/04/2026	Cart page styling	Youssef	✅ Done	1.5 hrs

15/04/2026	Integration testing	All	✅ Done	2 hrs

16/04/2026	Bug fixes	Kavishan	✅ Done	2 hrs

17/04/2026	Sprint 2 review preparation	All	✅ Done	1 hr

Sprint 2 Burndown:

Week	Dates	Planned Tasks	Completed	Remaining

Week 1	29/03-04/04/2026	4	4	0

Week 2	05-11/04/2026	4	4	0

Week 3	12-18/04/2026	4	4	0

Sprint 2 Retrospective (18th April 2026):

What went well	What needs improvement	Action items

Cart fully functional. Producer dashboard complete.	Checkout lacks validation. No atomic transactions.	Add sequential validation in Sprint 3.

Session management working.	No tests written.	Write unit tests in Sprint 3.

Sprint 2 Demo Date: 18th April 2026 - Presented to tutor - cart and producer features approved.

📅 SPRINT 3 - Final Polish (19th April - 7th May 2026)

Goal: Complete checkout, testing suite, Docker, documentation

Sprint Goal Statement: "Deliver production-ready system with full checkout, unit tests, containerisation, and complete documentation."

Completion Date	Task	Owner	Status	Time

21/04/2026	Checkout with atomic transactions	Kavishan	✅ Done	3 hrs

22/04/2026	Order confirmation page	Youssef	✅ Done	1 hr

23/04/2026	Order history page	Youssef	✅ Done	1 hr

24/04/2026	Form validation & error handling	Kavishan	✅ Done	2 hrs

25/04/2026	Unit tests for products (5 tests)	Kavishan	✅ Done	2 hrs

26/04/2026	Unit tests for orders (4 tests)	Kavishan	✅ Done	1.5 hrs

27/04/2026	Unit tests for accounts (3 tests)	Kavishan	✅ Done	1 hr

28/04/2026	Bug fixes & debugging	Kavishan	✅ Done	3 hrs

29/04/2026	Dockerfile creation	Sandaru	✅ Done	1 hr

30/04/2026	docker-compose.yml configuration	Sandaru	✅ Done	1 hr

30/04/2026	README documentation	Kavishan	✅ Done	1 hr

01/05/2026	Contributions matrix	Sandaru	✅ Done	1 hr

02/05/2026	Dashboard: Chart.js integration	Sandaru	✅ Done	2 hrs

03/05/2026	Final DESD report	Kavishan	✅ Done	3 hrs

04/05/2026	Regression testing	All	✅ Done	2 hrs

05/05/2026	Final demo recording	Kavishan	✅ Done	1 hr

05/05/2026	GitHub repository made public	Kavishan	✅ Done	5 min

06/05/2026	Final code review	All	✅ Done	1 hr

06/05/2026	Blackboard submission preparation	All	✅ Done	1 hr

07/05/2026	Sprint 3 final review	All	⬜ Pending	-(done on 4/05/26)

Sprint 3 Burndown:

Week	Dates	Planned Tasks	Completed	Remaining

Week 1	19-25/04/2026	6	6	0

Week 2	26/04-02/05/2026	6	6	0

Week 3	03-07/05/2026	7	6	1

Sprint 3 Retrospective (7th May 2026):

What went well	What needs improvement	Action items

All 12 unit tests passing.	Docker had compatibility issues on older macOS.	Use team member's laptop for Docker demo.

Atomic transactions working correctly.	Payment is mock only (no Stripe).	Documented as future improvement.

System fully functional.	UI basic, not mobile responsive.	Add to future work list.

Sprint 3 Demo Date: 7th May 2026 - Final presentation and submission.

🐛 BUG TRACKING LOG

Bug ID	Date Found	Completion Date	Description	Severity	Status	Fixed By

BUG-001	14/03/2026	15/03/2026	Cart URL returning 404	High	✅ Fixed	Kavishan

BUG-002	22/03/2026	23/03/2026	Login redirect loop after authentication	Medium	✅ Fixed	Kavishan

BUG-003	06/04/2026	07/04/2026	Checkout not saving orders to database	Critical	✅ Fixed	Kavishan

BUG-004	08/04/2026	09/04/2026	Product detail page slug reverse error	Medium	✅ Fixed	Kavishan

BUG-005	10/04/2026	11/04/2026	Authentication redirect loop after logout	Medium	✅ Fixed	Kavishan

BUG-006	12/04/2026	13/04/2026	OrderItem price field mismatch	High	✅ Fixed	Kavishan

BUG-007	15/04/2026	16/04/2026	Cart not persisting after browser close	Low	✅ Fixed	Kavishan

BUG-008	18/04/2026	19/04/2026	Producer could see other producers' orders	High	✅ Fixed	Kavishan

BUG-009	24/04/2026	25/04/2026	Checkout with deleted product in cart crashes	Critical	✅ Fixed	Kavishan

BUG-010	27/04/2026	28/04/2026	Timezone warning for naive datetime	Low	✅ Fixed	Kavishan

BUG-011	29/04/2026	30/04/2026	Docker compose VM type compatibility	Medium	✅ Fixed	Sandaru

BUG-012	02/05/2026	03/05/2026	Commission calculation rounding error	Medium	✅ Fixed	Kavishan

Bug Severity Key:

Critical: System crash or data loss (3 bugs fixed)

High: Major feature broken (3 bugs fixed)

Medium: Partial feature broken (5 bugs fixed)

Low: Minor issue (2 bugs fixed)

📊 VELOCITY TRACKING

Sprint	Start Date	End Date	Completion Date	Planned Tasks	Completed Tasks	Velocity

Sprint 1	08/03/2026	28/03/2026	28/03/2026	8 tasks	8 tasks	100%

Sprint 2	29/03/2026	18/04/2026	18/04/2026	11 tasks	11 tasks	100%

Sprint 3	19/04/2026	07/05/2026	07/05/2026	18 tasks	17 tasks	94%

Average	-	-	-	12.3 tasks	12 tasks	98%

🎯 FINAL SUBMISSION CHECKLIST

Task	Status	Completion Date

All code committed to GitHub	✅ Done	04/05/2026

GitHub repository made PUBLIC	✅ Done	05/05/2026

Docker containerisation complete	✅ Done	29/04/2026

README.md with setup instructions	✅ Done	30/04/2026

Contributions matrix signed by all members	✅ Done	01/05/2026

Demo recording completed (8-10 minutes)	✅ Done	05/05/2026

All 12 unit tests passing	✅ Done	27/04/2026

DESD report complete	✅ Done	03/05/2026

✍️ TEAM DECLARATION & SIGNATURES

We, the undersigned, confirm that:

All contributions documented in this log are accurate

Workload distribution reflects actual effort

All team members have reviewed and agreed to this log

Any disputes have been resolved internally

Name	Role	Signature	Completion Date

Kavishan Wasantha Kumar	Lead Developer / Scrum Master	Kavishan W.	07/05/2026

Youssef Ahmed Aboubakr	Frontend Developer	Youssef A.	07/05/2026

Sandaru Induwara Hewa Madihage	Documentation / Support	Sandaru H.	07/05/2026

📌 SUMMARY OF ACHIEVEMENTS (With Completion Dates)

Metric	Result	Completion Date

Total Sprints Completed	3	07/05/2026

Total Tasks Completed	36	07/05/2026

Average Sprint Velocity	98%	07/05/2026

Unit Tests Passing	12/12 (100%)	27/04/2026

Standup Attendance Rate	100%	07/05/2026

Critical Bugs Fixed	3	25/04/2026

Total Bugs Fixed	12	03/05/2026

Docker Containerisation	✅ Complete	29/04/2026

GitHub Commits	50+	05/05/2026

Documentation	Complete	06/05/2026

Project Management Log	Complete	07/05/2026

Contributions Matrix	Signed	01/05/2026

Final Submission	Pending	07/05/2026 (14:00)

📅 KEY MILESTONES TIMELINE

Milestone	Target Date	Completion Date	Status

Project Kick-off	16/02/2026	16/02/2026	✅

Sprint 0 Complete	07/03/2026	07/03/2026	✅

Sprint 1 Complete	28/03/2026	28/03/2026	✅

Sprint 2 Complete	18/04/2026	18/04/2026	✅

All Unit Tests Passing	27/04/2026	27/04/2026	✅

Docker Containerisation	29/04/2026	29/04/2026	✅

Documentation Complete	30/04/2026	30/04/2026	✅

Contributions Matrix Signed	01/05/2026	01/05/2026	✅

DESD Report Complete	03/05/2026	03/05/2026	✅

GitHub Public	05/05/2026	05/05/2026	✅

Demo Recording Complete	05/05/2026	05/05/2026	✅

Sprint 3 Complete	03/05/2026	completed

Final Submission Deadline	07/05/2026 (14:00)